Technical/Scientific Contact Person	: 	Prof. Mikhail Strelets

Organisation					:	NTS

Krasnogo Kursanta, 5A

197198 St.-Petersburg, Russia

Tel. +7-812-3294791

E-mail: strelets@mail.rcom.ru

Quick Overview

Please mark with an “X” in the red, yellow or green boxes how do you assess the present (general) status of your work:

(red = critical status,  yellow = moderately problematic status,  green = everything is running well)

Please note:

When you have ticked yellow or red boxes, please explain problems you have encountered and possible solutions below:

- …

- …

- …

Please double-click on the table to open Excel file
*)  TaskStatus:  N = Not yet started,   O = Ongoing,   C = Completed

Summary of Activities

Please describe concisely, for the actual quarter and task by task, e.g.:

Work started, work performed, achievements, problems, dissemination activities, technical meetings managed and/or participated in, purchases, subcontracts, and what else is important for monitoring the project

Task 1.1:	Internal project management at NTS; coordination of the work on WP31

Task 1.2:	Participation in preparing presentations and writing papers for HRLM-5 Symposium; writing paper on modified STG (accepted for publication in FTAC).

Task 2.1:	In collaboration with BCFD, a WALE-Based DDES model was developed and coupled with the previously proposed new definition of the SGS length-scale.

Task 2.2:	This work has not been planned on but turned out to be necessary for evaluation of the newly developed non-zonal approach (see 2.1 above) on a complex test case. Hence, the model was validated on the M=0.9 jet test case and shown to ensure a crucial improvement compared to the original DES97 (see Figs. 1, 2).

Fig.1. Snapshot of vorticiy from DES97 (left) and WALE- DDES (right) of M=0.9 jet

Fig.2. Comparison of jet centerline velocity distributions predicted by different models with experimental data of Lau

Task 3.1:	SA- and SST-based embedded IDDES are carried out of the TC F1 (flat plate boundary layer) with the use of slightly enhanced version of the NTS STG. Results (generally positive) will be presented in detail at the Project meeting in Stockholm (FOI) in April 2014. Mean skin-friction distribution from the SA-based zonal IDDES is shown in Fig.3.

Fig.3. Comparison of skin-friction distribution over the flat plate predicted by embedded SA-IDDES with modified NTS STG with empiric correlations

# Text boxes

Timely according to DoW

Costs

Technical Progress

X

X

X